Software Engineering

Software Project Planning Document

Barry Chapman

Devin Coger

Ryan Evans

Sam Williams
Radford University
www.radford.edu/softeng06
9-22-09

Revisions

| Version | Primary Author(s) | Description of Version | Date Completed |
| --- | --- | --- | --- |
| 01 02 03 | Sam Williams Barry Chapman Ryan Evans | Initial draft Rough draft Final draft w/ requirements update | 09/20/09 09/27/09 09/30/09 |

Review & Approval

Project Planning Document Approval History

| Approving Party | Version Approved | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Dr. T. L. Lewis |  |  |  |

Project Planning Document Review History

| Reviewer | Version Reviewed | Signature | Date |
| --- | --- | --- | --- |
| Group Member |  |  |  |
| Group Member |  |  |  |
| Group Member |  |  |  |

Contents

Team Information	3

Team Name: Shock Force Software Team	3

Project Title: Access silent auction database	3

Customer Name/Contact Information: Sheila Roop/Sheila@idaofthenrv.org	3

Project Overview	3

Project Scope	3

Project Success	3

Project Resources	4

Human Resources: Team members, Client.	4

Non-Human Resources: Computer, Textbook	4

Reusable Resources: Access 2007, Microsoft Project, The Internet	4

Key Stakeholders	4

Major Risks	4

Technology Risks- Hardware/equipment deficiencies, Hardware failure, Computer     security	4

People Risks- Team member participation, Human error in system, Learning for software	4

Requirements Risks- Ambiguity in regards to expectations, unrealistic expectations, scope creep	4

Estimation Risks – Overestimation of teams abilities, inaccurate time estimates	4

Minimizing Risks	4

Technology Risks- Doing a detailed analysis the clients computer to asses system weaknesses	5

People Risks-  Issuing reprimands for those who aren’t participating, teaching the users of the system correct usage of database.	5

Requirements Risks- Making requirements clear from the start of the project so there is less confusion, keeping the scope intact	5

Project Deliverables/Milestones	5

Management Objectives and Priorities	5

Definitions, Acronyms, and Abbreviations	6

References	6

Team Information

### Team Name: Shock Force Software Team

### Project Title: Access silent auction database

### Customer Name/Contact Information: Sheila Roop/Sheila@idaofthenrv.org

Project Overview

We are going to develop a database for fundraisers and silent auctions for the IDA of the New River Valley that will enable users to check out and pay at the end of fundraisers/auctions. This system will have a simple interface that will enable users who are inexperienced with Access. This database may also be able to be used in other scenarios related to fundraising

Project Scope

We are developing a system to enable the administrator or other employees to seamlessly enter data about an auction item (min bid, price, name, etc.) in to an Access form to hasten their bidder’s checkout time. Such information will be stored in the database. Developed in Access, our system will work with Excel to import and export data efficiently to the end user in order to facilitate the problem of long wait times between bidders. The system is going to be developed with multiple employees as the end user. So, knowledge of Access falls solely on the employees after brief training of both Access and the software applied to it. There will be sufficient security applied to the database, based on the sensitivity level of the information encapsulated.

Project Success

Success will be achieved when the database is implemented and the pace of bidder check-out sufficiently increases to a higher level of efficiency. The interface should help the employees better enter data and more understand the output as it relates to bidders and the organization.

Project Resources

### Human Resources: Team members, Client.

### Non-Human Resources: Computer, Textbook

### Reusable Resources: Access 2007, Microsoft Project, The Internet

Key Stakeholders

Sheila Roop – The IDA of NRV

Shock Force Software

Dr. Lewis

Radford University

Major Risks

### Technology Risks- Hardware/equipment deficiencies, Hardware failure, Computer     security

### People Risks- Team member participation, Human error in system, Learning for software

### Requirements Risks- Ambiguity in regards to expectations, unrealistic expectations, scope creep

### Estimation Risks – Overestimation of teams abilities, inaccurate time estimates

Minimizing Risks

### Technology Risks- Doing a detailed analysis the clients computer to asses system weaknesses

### People Risks-  Issuing reprimands for those who aren’t participating, teaching the users of the system correct usage of database.

### Requirements Risks- Making requirements clear from the start of the project so there is less confusion, keeping the scope intact

Estimation Risks- Proper planning procedures

Project Deliverables/Milestones

| Milestone/Deliverable | Project Manager | Scheduled Start | Scheduled Finish |
| --- | --- | --- | --- |
| Project Planning | Sam Williams | 9/08/09 | 9/29/09 |
| Requirements | Barry Chapman | 09/29/09 | 10/11/09 |
| Design | Devin Coger | 10/11/09 | 11/1/09 |
| Development | Ryan Evans | 11/1/09 | 11/29/09 |
| Presentation | Barry Chapman | 11/29/09 | 12/10/09 |
| Web Design/ Updates | Barry Chapman & Devin Coger | 09/08/09 | 12/10/09 |

Management Objectives and Priorities

The team will meet on Sundays, at 6pm in Davis Hall. Repeated unexcused absences would be reported to Dr. Lewis. Lack of appropriate participation will also be reported, and discussed with Dr. Lewis. The project manager of the current phase will serve as the liaison to the customer. We will contact the customer regularly, as needed.

Definitions, Acronyms, and Abbreviations

IDA -  Intellectual Disabilities Agency

References