## Slide 1: Online Technical Report System
Team Crash Course
Ryan Ashe, Eileen Balci, James Kirk, Taylor Paschal

## Slide 2: System Overview
The system shall be able to have faculty authors submit technical reports that will be reviewed by other faculty members selected by the admin.
Approved technical reports will be stored in a repository that can be accessed and viewed by the public.

## Slide 3: Iteration Overview
In this iteration, we’re adding functionality to the reviewer, administrator, and the public repository.
  Administrators will be able to assign reviewers to specific reports.
  These reviewers will be able to download these reports and submit a status of approved/denied along with their comments.
  After reviewers submit their reviews, the administrator will be able to give a final approval/denial of the report.
  Reports that are approved will be added to the publicly viewable repository.
  The public repository will be able to be sorted by author, date, and title.

## Slide 4: Iteration Overview (cont.)
Other administrator capabilities:
  The administrator will be able to execute free form SQL queries.
  Delete users and papers.
  Update the minimal requirements for a report’s approval.
  Approve the inclusion of a link to a published report outside of this system.
Lastly, email notifications will be implemented to notify users of key occurrences in the report reviewing process.

## Slide 5: Iteration Testing Overview
The administrator’s ability to assign reviewers was tested.
  The administrator selected a report and was given a list of possible reviewers (this list did not include the administrator or the author).
  Reviewers were allowed to be selected and upon submitting this selection, these reviewers were stored in the database.
The report was then downloaded by only the selected reviewers, tested by approving and denying reports, and submitting comments.
The administrator then approved and denied reports, testing the storage of these reports in the database.
The repository was tested for its sorting capabilities.

## Slide 6: DEMO
Website Address
https://php.radford.edu/~softeng07/rep/home.php

## Slide 7: User Stories not Met
Free Form Query
Link for Reports Published Outside of Repository
Specifying Co-authors
Email Notifications

## Slide 8: User Acceptance Testing
Please go to:
http://www.radford.edu/softeng07/docs.html
Download the document CustAccptTests-Phase3.doc
Here you will have a list of tests you can perform and validate If you have any questions you can email the team
http://www.radford.edu/softeng07/contact.html

## Slide 9: Some Stuff Coming Up For Phase 4
A meeting with the ITEC Department is being scheduled to get feedback from a majority of the stakeholders of this system.
Ideas from this meeting will be analyzed and incorporated into the future plans of the system.
User stories that were not met during this iteration will be included in the upcoming phase.
A separate repository for published papers will be developed to replace the current action after a link is approved by an administrator.

## Slide 10
Questions?